Mobile Scam Detection System

Project Blueprint & Implementation Guide

Deadline: May 10, 2026  |  Team: 6 Members

# 1. Project Overview

A multi-modal scam detection system for mobile phone listings. The user pastes a product URL, the system scrapes it, runs the content through three parallel model families, fuses their scores, and returns a risk verdict with trusted alternatives if the listing looks like a scam.

Core flow:

- User pastes product link in Streamlit UI

- System scrapes: title, description, price, images

- Three model families run in parallel

- Fusion model combines scores into final verdict

- Risk score + reasons displayed; trusted alternatives shown if scam

# 2. Key Decisions (All Locked In)

## 2.1 Domain

Mobile phones only.

## 2.2 Data

- 200-250 rows total

- 50/50 split: ~125 trusted listings, ~125 scammy listings

- Storage: CSV for tabular/text data, folders for images

## 2.3 Sources

Trusted sources (label = 0):

- Amazon

- Noon

- 2b

- Dubai Phone

Scammy sources (label = 1):

- OLX

- Dubizzle

- AliExpress

- Wish

## 2.4 Scam Signals — Labeling Guide

A listing is labeled SCAM (1) if it has ANY of the following:

- Image does not match the product (wrong phone, stock photo, blurry/generic)

- Description makes no sense, is copy-pasted gibberish, or is missing entirely

- Price is significantly below market rate

- Seller is unrated or has a low rating

Everyone on the team must use this same guide when labeling rows. Inconsistent labeling will break training.

## 2.5 Language

Listings are mixed Arabic and English. Text models must use multilingual-BERT (mBERT) or XLM-RoBERTa — both handle Arabic and English in the same model via HuggingFace.

## 2.6 Architecture

Three parallel model families feed into a learned fusion model:

| Layer | Models | Members | Output |
| --- | --- | --- | --- |
| Text Models | XLM-RoBERTa + LSTM (GloVe) | 1 & 2 | text_score (0-1) |
| Image Models | ResNet50 + EfficientNet-B0 | 3 & 4 | image_score (0-1) |
| ML Models | Random Forest + XGBoost | 5 & 6 | ml_score (0-1) |
| Fusion Model | Logistic Regression | All together | Final verdict |

## 2.7 Fusion Model

Type: Learned meta-model (Logistic Regression) — Option B.

Input features (4 values):

[text_score,  image_score,  ml_score,  price_gap_pct]

price_gap_pct = how far the listed price deviates from the predicted market price (as a percentage). Negative means listed price is lower than expected — a strong scam signal.

Training workflow:

- Each pair trains their models and runs predictions on the full dataset

- Collect all scores into one CSV: [text_score, image_score, ml_score, price_gap_pct, label]

- Train logistic regression on that CSV

- Save as fusion_model.pkl

## 2.8 Parallel Pipeline

All three model families run simultaneously using Python's concurrent.futures. The fusion model waits for all three to finish, then computes the final verdict.

from concurrent.futures import ThreadPoolExecutor

def run_pipeline(scraped_data):

with ThreadPoolExecutor() as executor:

f_text  = executor.submit(text_model.predict,  scraped_data['text'])

f_image = executor.submit(image_model.predict, scraped_data['images'])

f_ml    = executor.submit(ml_model.predict,    scraped_data['tabular'])

scores = {

'text_score':  f_text.result(),

'image_score': f_image.result(),

'ml_score':    f_ml.result()

}

return fusion_model.predict(scores)

## 2.9 Recommendation Engine

When a listing is flagged as scam, the system extracts the phone model name and builds hardcoded search links to trusted sites. Rendered as clickable buttons in Streamlit.

trusted_sites = {

'Noon':        'https://www.noon.com/search/?q=',

'Amazon':      'https://www.amazon.eg/s?k=',

'2b':          'https://www.2b.com.eg/search?q=',

'Dubai Phone': 'https://www.dubaiphone.net/search?q='

}

def recommend(phone_model):

return {site: url + phone_model.replace(' ', '+')

for site, url in trusted_sites.items()}

# 3. Data Schema

## 3.1 listings.csv

| Column | Description |
| --- | --- |
| id | Unique row ID |
| source_url | The scraped product URL |
| source_site | e.g. amazon, olx, noon |
| label | 0 = real, 1 = scam |
| title | Product title |
| description | Full text description |
| price_listed | Price shown on the listing |
| phone_model | Extracted phone model name |
| image_paths | Comma-separated paths to saved images |
| seller_name | Seller name (if available) |
| seller_rating | Seller rating (if available) |

## 3.2 prices.csv

| Column | Description |
| --- | --- |
| phone_model | e.g. Samsung Galaxy S24 |
| price_min | Lowest legitimate market price |
| price_max | Highest legitimate market price |

## 3.3 Image Storage

Save product images to:

- raw_data/images/trusted/   — images from trusted sources

- raw_data/images/scammy/    — images from scammy sources

Filename convention: {id}_{index}.jpg  e.g. 042_0.jpg, 042_1.jpg

# 4. Project Structure

mobile-scam-detector/

├── data_collection/

│   ├── scrapers/

│   │   ├── scrape_trusted.py       # Amazon, Noon, 2b, Dubai Phone

│   │   ├── scrape_scammy.py        # OLX, Dubizzle, AliExpress, Wish

│   │   └── scrape_inference.py     # live scrape from user link

│   ├── raw_data/

│   │   ├── images/

│   │   │   ├── trusted/

│   │   │   └── scammy/

│   │   ├── listings.csv

│   │   └── prices.csv

│   └── preprocessing/

│       ├── clean_text.py

│       └── clean_images.py

├── models/

│   ├── text_models/               # Members 1 & 2

│   │   ├── xlmroberta_model.py

│   │   ├── lstm_model.py

│   │   └── saved/

│   ├── image_models/              # Members 3 & 4

│   │   ├── resnet_model.py

│   │   ├── efficientnet_model.py

│   │   └── saved/

│   ├── ml_models/                 # Members 5 & 6

│   │   ├── price_predictor.py

│   │   ├── tabular_classifier.py

│   │   └── saved/

│   └── fusion_model/              # All together

│       ├── fusion.py

│       ├── explainer.py

│       └── fusion_model.pkl

├── backend/

│   ├── main.py                    # FastAPI entry point

│   ├── routers/

│   │   ├── predict.py             # POST /predict

│   │   ├── recommend.py           # GET /recommend

│   │   └── scrape.py              # internal scrape endpoint

│   └── services/

│       ├── model_loader.py        # loads all models on startup

│       └── pipeline.py            # orchestrates full inference

├── frontend/

│   ├── app.py                     # Streamlit main app

│   └── components/

│       ├── url_input.py

│       ├── risk_score_widget.py

│       ├── recommendation_widget.py

│       └── product_preview.py

├── notebooks/                     # EDA & experimentation

├── requirements.txt

├── .env

└── README.md

# 5. Model Details

## 5.1 Text Models (Members 1 & 2)

Input: title + description (concatenated)

Output: scam score 0.0 to 1.0

- Member 1 — XLM-RoBERTa: load pretrained from HuggingFace, add classification head, fine-tune on listings.csv

- Member 2 — LSTM: build on top of pretrained GloVe or Word2Vec embeddings

## 5.2 Image Models (Members 3 & 4)

Input: product images

Output: scam score 0.0 to 1.0

- Member 3 — ResNet50: pretrained on ImageNet, freeze base, add classification head, fine-tune

- Member 4 — EfficientNet-B0: same approach, different architecture

## 5.3 ML Models (Members 5 & 6)

Input: tabular features (price, seller rating, has_description, image_count, specs)

Output: scam score 0.0 to 1.0  +  price_gap_pct

- Member 5 — Random Forest: predict expected price range, compute price_gap_pct = (listed - expected) / expected

- Member 6 — XGBoost: classify using seller + listing features

## 5.4 Fusion Model (All Together)

Input: [text_score, image_score, ml_score, price_gap_pct]

Model: Logistic Regression (sklearn)

Output: final verdict (0 = real, 1 = scam) + confidence probability

Note: train this LAST after all sub-models are done and scores are generated.

# 6. Implementation Order (6 Days)

## Day 1 — Data Collection (Whole Team)

- Scrape ~125 trusted listings from Amazon, Noon, 2b, Dubai Phone

- Scrape ~125 scammy listings from OLX, Dubizzle, AliExpress, Wish

- Save images to correct folders

- Manually label each row using the scam signal guide in Section 2.4

- Verify listings.csv is clean, 50/50 balanced, and schema-compliant

## Day 2 & 3 — Models in Parallel (Each Pair Independently)

All three pairs work at the same time:

- Text team: fine-tune XLM-RoBERTa and LSTM, save models, export scores CSV

- Image team: fine-tune ResNet50 and EfficientNet-B0, save models, export scores CSV

- ML team: build price predictor (price_gap_pct) and tabular classifier, save models, export scores CSV

Each pair must deliver: saved model file + a CSV with columns [id, their_score, label]

## Day 4 — Fusion Model + Backend

- Merge the 3 score CSVs into one: [text_score, image_score, ml_score, price_gap_pct, label]

- Train logistic regression fusion model, save as fusion_model.pkl

- Build pipeline.py with parallel execution via concurrent.futures

- Build FastAPI main.py with /predict endpoint

- Test full backend end-to-end with a sample listing

## Day 5 — Scraper + Frontend

- Build scrape_inference.py: given a URL, extract title, description, price, images

- Build Streamlit app.py with URL input box

- Add product preview (title + image)

- Add risk score display (0-100 gauge)

- Add recommendation buttons (if scam, show trusted site links)

- Connect frontend to FastAPI backend

## Day 6 — Testing + Buffer

- Run 10-15 real URLs through the full system

- Fix any broken scraping (sites may block scrapers differently)

- Polish the UI

- Prepare the demo

## Priority: Must Have vs Nice to Have

Must have:

- Scraping + labeling done correctly

- Each model working and outputting a score

- Fusion model trained and working

- FastAPI /predict endpoint working

- Streamlit URL input + risk score display

Nice to have (cut if time is short):

- Explainer reasons (why it is a scam)

- Recommendation widget

- UI polish

# 7. Tech Stack

| Component | Technology |
| --- | --- |
| Text Models | HuggingFace Transformers, PyTorch, Keras/TensorFlow |
| Image Models | PyTorch, torchvision (ResNet50, EfficientNet) |
| ML Models | scikit-learn (Random Forest), XGBoost |
| Fusion Model | scikit-learn (Logistic Regression) |
| Scraping | BeautifulSoup, Scrapy, Requests |
| Backend | FastAPI, Uvicorn |
| Frontend | Streamlit |
| Parallel execution | concurrent.futures (ThreadPoolExecutor) |
| Data storage | CSV files + image folders |
| Model serialization | joblib/pickle (.pkl), .pt, .h5 |

# 8. Important Notes

- Agree on the CSV schema before anyone starts scraping. Schema is defined in Section 3.

- Keep the 50/50 label balance. An imbalanced dataset will produce a biased model.

- Each model pair works independently — the only shared dependency is listings.csv from Day 1.

- The fusion model cannot be trained until ALL sub-models deliver their score CSVs.

- Scraping at inference time may be blocked by some sites. Have a fallback (e.g. manual input fields).

- Use notebooks/ for experimentation. Only move clean, working code into the model modules.

- The recommendation engine is hardcoded search links — do not over-engineer it.